**Report for Sprint 1**

**Scrum Master:** Chong Jie Han

**Development Team:** Alvin Khor Wai Chun, Ng Chun Hui, Lim Yong Jian, Chew Ann Kenn

**Sprint length:** 2 weeks per sprint

I carried the duty of a Scrum Master to lead the development team in doing and completing the work planned in the first sprint. We have a lot of discussion and negotiation with the customer before we started to work on the project. We planned for the user stories needed and put it in the backlog. In order to have an easier manageable modules for us to work on, we decided to break down the epics of the user stories into smaller manageable part which fulfills the independent, negotiable, valuable, estimable, small and testable. The modules or so called epics that we included are Login, Booking, Payment and Schedule.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Week** | **Developer’s Name** | **Completed (%)** | **Task in Charged (user stories title)** | **Epics title** |
| 6 | Alvin Khor Wai Chun | 100% | Login to the website | Login |
| Ng Chun Hui | 100% | View Ticket | Booking |
| Lim Yong Jian | 50% | Update Ticket | Booking |
| Chew Ann Kenn | 50% | Book Ticket | Booking |
| 7 | Alvin Khor Wai Chun | 100% | Edit Profile | Login |
| Ng Chun Hui | 100% | Delete Ticket | Booking |
| Lim Yong Jian | 100% | Update Ticket | Booking |
| Chew Ann Kenn | 100% | Book Ticket | Booking |