**Sprint Planning Meeting for Sprint 1**

Product Owner

|  |  |
| --- | --- |
| Sprint 1 | Description |
| Product Owner | 1. I want a system that user are able to login to use the system and edit their profile. 2. I want the system that enable user to make ticket reservation, update their ticket information, view the ticket details and also delete their ticket reservation if it is permitted to do so. |

After several discussion with the product owner, we decided to break down the Bus Ticketing System into several manageable user stories into the product backlog of the system.

|  |  |
| --- | --- |
| **Title of the Epics** | **Title of User Stories** |
| Manage Login | Login to the website |
| Edit profile |
| Manage Booking | Book ticket |
| Update ticket |
| View ticket |
| Delete ticket |
| Manage Payment | Make payment |
| View payment history |
| Cancel payment |
| Manage Bus Schedule | Add bus schedule |
| Update bus schedule |
| View bus schedule |

* After breaking down the user stories, it is then checked and labelled with how difficult it is to complete the task.
* The development team will then choose the user stories for the first sprint.

|  |  |
| --- | --- |
| **User stories for Sprint 1** | **Difficulty Points** |
| Login to the website | 1 |
| Edit profile | 1 |
| Book ticket | 3 |
| View ticket | 1 |
| Update ticket | 2 |
| Delete ticket | 2 |