**Sprint 1 Retrospective Report**

Participants

* Scrum Master – Chong Jie Han
* Team member – Alvin Khor Wai Chun, Lim Yong Jian, Ng Chun Hui, Chew Ann Kenn

|  |  |
| --- | --- |
| **Things that went well in this sprint** | **Mistake that is done in this sprint** |
| * The development team and Scrum master are able to work together without encountering any collaboration issues. * The task and user stories are able to be finished on time within the time period. * The stakeholders and product owners are satisfied with the current development process of the project. * All the modules are able to function with only little bugs. | * Do not have enough validation from the code to validate wrong input or correct input. * Although development member is able to finish each of their designated parts in the time given, but there is a little lack of time as the time used to develop the project is not used completely. |

Efforts that can be implemented to improve the overall performance in the next sprint.

* To give more time on coding the module’s function and also make testing for bugs.
* Request the customer representatives to be with the development team when there’s scrum meeting so that the project is always in the scope of user requirements.