**Sprint 2**

**Scrum Master:** Alvin Khor Wai Chun

As a Scrum Master, I am in charge of monitoring and guiding the team throughout the second sprint.

Note: The text in red color is the updates and amendment for the first sprint functions that requested customer.

|  |  |  |  |
| --- | --- | --- | --- |
| **Developers Name** | **Time spent (HH:MM)** | **User story title** | **Activity** |
| Chong Jie Han, Lim Yong Jian | 03:00 | Make payment | 1. Create and design the database for the payment module. 2. Design the UI for ticket payment module. 3. Write code for function of make ticket payment. 4. Test the ticket payment code and fix bugs. |
| Ng Chun Hui | 04:00 | View payment history | 1. Design the code for the UI to view the payment history. 2. Write code for the functions of viewing payment history module. 3. Design code to view all the payment history and transactions. 4. Carry out testing to ensure it is free of bugs. |
| 04:00 | Book ticket | 1. Plan the layout form for book ticket. 2. Write code for book ticket form. 3. Test the code for book ticket layout form. 4. Write code for book ticket function. 5. Test the book ticket code and fix bugs. |
| Chew Ann Kenn | 04:00 | Cancel payment | 1. Design the code for the UI to view the cancel payment. 2. Write code for the functions of cancel payment module. 3. Design code to cancel the payment already-made from the database. 4. Carry out testing to ensure it is free of bugs. |
| 04:00 | View ticket | 1. Plan the layout form for view ticket. 2. Write code for view ticket form. 3. Test the code for view ticket layout form. 4. Write code for view ticket function. 5. Test the view ticket code and fix bugs. |