**Daily Scrum Meeting**

The Scum Meeting for this sprint is conducted for 20 minutes per day. Below are each developer’s accomplishment, challenges and tasks that will be worked on.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Developer’s Name** | **Accomplishment** | **Challenges** | **Tasks to be worked on** |
| 28/11/2016 | Chong Jie Han | - | - | Break down tasks for user story (Make payment) |
| Lim Yong Jian | - | - | Break down tasks for user story (Make payment) |
| Ng Chun Hui | - | - | Break down tasks for user story (View payment history) |
| Chew Ann Kenn | - | - | Break down tasks for user story (Cancel payment) |
| 29/11/2016 | Chong Jie Han | Break down tasks for user story (Make payment) completed | Unsure of whether the tasks are complete and whole | Plan the database for the payment module with appropriate attributes. |
| Lim Yong Jian | Break down tasks for user story (Make payment) completed | Unsure of whether the tasks are complete and whole | Plan the database for the payment module with appropriate attributes. |
| Ng Chun Hui | Break down tasks for user story (View payment history) completed | Unsure of whether the tasks are complete and whole | Plan the user interface (View payment history) |
| Chew Ann Kenn | Break down tasks for user story (Cancel payment) completed | Unsure of whether the tasks are complete and whole | Plan the user interface (Cancel payment) |
| 30/11/2016 | Chong Jie Han | Database planning completed | Difficult to avoid redundancy in the records | Plan the user interface (Make payment) |
| Lim Yong Jian | Database planning completed | Difficult to avoid redundancy in the records | Plan the user interface (Make payment) |
| Ng Chun Hui | Plan the user interface (View payment history) completed | Unsure of the details to display | Code the user interface (View payment history) |
| Chew Ann Kenn | Plan the user interface (Cancel payment) completed | Unsure of the details to display | Code the user interface (Cancel payment) |
| 1/12/2016 | Chong Jie Han | Plan the user interface (Make payment) completed | Difficulty in deciding the most user friendly interface for make payment | Code the user interface (Make payment) |
| Lim Yong Jian | Plan the user interface (Make payment) completed | Difficulty in deciding the most user friendly interface for make payment | Code the user interface (Make payment) |
| Ng Chun Hui | Code the user interface (View payment history) completed | Hard time in adjusting the alignment | Test the user interface (View payment history) |
| Chew Ann Kenn | Code the user interface (Cancel payment) completed | Hard time in adjusting the alignment | Test the user interface (Cancel payment) |
| 2/12/2016 | Chong Jie Han | Code the user interface (Make payment) completed | Hard time in adjusting the alignment | Test the user interface (Make payment) |
| Lim Yong Jian | Code the user interface (Make payment) completed | Hard time in adjusting the alignment | Test the user interface (Make payment) |
| Ng Chun Hui | Test the user interface (View payment history) completed | Found out inappropriate color used | Improve the user interface (View payment history) |
| Chew Ann Kenn | Test the user interface (Cancel payment) completed | Found out inappropriate design used | Improve the user interface (Cancel payment) |
| 3/12/2016 | Chong Jie Han | Test the user interface (Make payment) completed | - | Code the function (Make payment) |
| Lim Yong Jian | Test the user interface (Make payment) completed | - | Code the function (Make payment) |
| Ng Chun Hui | Improve the user interface (View payment history) completed | Hard time in choosing the appropriate color to use | Code the function (View payment history) |
| Chew Ann Kenn | Improve the user interface (Cancel payment) completed | Hard time in choosing the appropriate design to use | Code the function (Cancel payment) |
| 4/12/2016 | Chong Jie Han | Code the function (Make payment) partially completed | Encounter several errors | Continue code the function (Make payment) |
| Lim Yong Jian | Code the function (Make payment) partially completed | Encounter several errors | Continue code the function (Make payment) |
| Ng Chun Hui | Code the function (View payment history) partially completed | Encounter several errors | Continue code the function (View payment history) |
| Chew Ann Kenn | Code the function (Cancel payment) partially completed | Encounter several errors | Continue code the function (Cancel payment) |
| 5/12/2016 | Chong Jie Han | Code the function (Make payment) completed | - | Test the function (Make payment) |
| Lim Yong Jian | Code the function (Make payment) completed | - | Test the function (Make payment) |
| Ng Chun Hui | Code the function (View payment history) completed | Difficult to find for the solution | Test the function (View payment history) |
| Chew Ann Kenn | Code the function (Cancel payment) completed | - | Test the function (Cancel payment) |
| 6/12/2016 | Chong Jie Han | Test the function (Make payment) partially completed | Encounter few errors | Continue test the function (Make payment) |
| Lim Yong Jian | Test the function (Make payment) partially completed | Encounter few errors | Continue test the function (Make payment) |
| Ng Chun Hui | Test the function (View payment history) partially completed | Encounter several coding problems | Continue test the function (View payment history) |
| Chew Ann Kenn | Test the function (Cancel payment) partially completed | Encounter several coding problems | Continue test the function (Cancel payment) |
| 7/12/2016 | Chong Jie Han | Test the function (Make payment) completed | Encounter few errors | Refactor the code (Make payment) |
| Lim Yong Jian | Test the function (Make payment) completed | Encounter few errors | Refactor the code(Make payment) |
| Ng Chun Hui | Test the function (View payment history) completed | Encounter few errors | Refactor the code(View payment history) |
| Chew Ann Kenn | Test the function (Cancel payment) completed | Encounter few errors | Refactor the code  (View order) |
| 8/12/2016 | Chong Jie Han | Refactor the code (Make payment) completed | - | - |
| Lim Yong Jian | Refactor the code (Make payment) completed | - | - |
| Ng Chun Hui | Refactor the code (View payment history) completed | - | Design and code the user interface (Book Ticket) |
| Chew Ann Kenn | Refactor the code  (View order) completed | - | Design and code the user interface (View ticket) |
| 9/12/2016 | Ng Chun Hui | Design and code the user interface (Book ticket) completed | - | Code the function (Book ticket) |
| Chew Ann Kenn | Design and code the user interface (View ticket) completed | - | Code the function (Book ticket) |
| 10/12/2016 | Ng Chun Hui | Code the function (Book ticket) completed | Encounter few bugs | Test the function (Book ticket) |
| Chew Ann Kenn | Code the function (View ticket) completed | Encounter some errors | Test the function (View ticket) |
| 11/12/2016 | Ng Chun Hui | Test the function (Book ticket) completed | Encounter few bugs | - |
| Chew Ann Kenn | Test the function (View ticket) completed | Encounter some errors | - |