**Report**

**Scrum Master:** Alvin Khor Wai Chun

**Development Team:** Chong Jie Han, Chew Ann Kenn, Lim Yong Jian, Ng Chun Hui

**Sprint length:** 2 weeks per sprint

As a Scum Master, I am in charged in guiding and leading the development team to complete the committed work on the second sprint. Before my team and I started working on the project, we have discussed the user stories involved for the Bus Ticketing System with the product owner. For the discussion, we have spent 2 hours to create as many user stories in the product backlog. The user stories created are large and contains many functionalities which also known as epics, therefore we have come up with a decomposition of the epics into user stories that are independent, negotiable, valuable, estimable, small and testable. The epics discussed for this Bus Ticketing System are “Payment” and “Booking”.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Week** | **Developer’s Name** | **Completed (%)** | **Task in Charged (user stories title)** | **Epics title** |
| 3 | Chong Jie Han | 50% | Make payment | Payment |
| Lim Yong Jian | 50% | Make payment | Payment |
| Ng Chun Hui | 50% | View payment history | Payment |
| Chew Ann Kenn | 50% | Cancel payment | Payment |
| 4 | Chong Jie Han | 100% | Make payment | Payment |
| Lim Yong Jian | 100% | Make payment | Payment |
| Ng Chun Hui | 100% | Book ticket | Booking |
| Chew Ann Kenn | 100% | View ticket | Booking |