**Daily Scrum Meeting**

The Scum Meeting for this sprint is conducted for 15 minutes per day. Below are each developer’s accomplishment, challenges and tasks that will be worked on.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Developer’s Name** | **Accomplishment** | **Challenges** | **Tasks to be worked on** |
| 12/12/2016 | Chong Jie Han, Alvin Khor Wai Chun | - | - | Break down tasks for user story (Add Bus Schedule) |
| Ng Chun Hui | - | - | Break down tasks for user story (Update Bus Schedule) |
| Chew Ann Kenn | - | - | Break down tasks for user story (View Bus Schedule) |
| 13/12/2016 | Chong Jie Han, Alvin Khor Wai Chun | Break down tasks for user story (Add bus schedule) completed | Unsure of whether the tasks are complete and whole | Design the UI (Add Bus Schedule) |
| Ng Chun Hui | Break down tasks for user story (Update Bus Schedule) completed | Unsure of whether the tasks are complete and whole | Design the UI (Update Bus Schedule) |
| Chew Ann Kenn | Break down tasks for user story (View Bus Schedule) completed | Unsure of whether the tasks are complete and whole | Design the UI (View Bus Schedule) |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| 14/12/2016 | Chong Jie Han, Alvin Khor Wai Chun | Design the UI (Add Bus Schedule)  completed | Unsure of the design to use | Code the UI (Add Bus Schedule) |
| Ng Chun Hui | Design the UI (Update Bus Schedule) | Unsure of the design to use | Code the UI (Update Bus Schedule) |
| Chew Ann Kenn | Design the UI (View Bus Schedule) | Unsure of the details to display | Code the UI (View Bus Schedule) |
| 15/12/2016 | Chong Jie Han, Alvin Khor Wai Chun | Code the UI(Add Bus Schedule) completed | Waste time in adjusting the alignment | Test the UI (Add Bus Schedule) |
| Ng Chun Hui | Code the UI Update Bus Schedule) completed | Waste time in adjusting the alignment | Test the UI (Update Order) |
| Chew Ann Kenn | Code the UI (View Schedule) completed | Waste time in adjusting the alignment | Test the UI (View order) |
| 16/12/2016 | Chong Jie Han, Alvin Khor Wai Chun | Test the UI (Add Bus Schedule) | Found out inappropriate colors and font used | Improve the UI (Add Bus Schedule) |
| Ng Chun Hui | Test the UI(Update Bus Schedule) completed | Found out inappropriate colors and font used | Improve the UI (Update Bus Schedule) |
| Chew Ann Kenn | Test the UI (View order) completed | Found out inappropriate design used | Improve the user interface (View Bus Schedule) |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| 17/12/2016 | Chong Jie Han, Alvin Khor Wai Chun | Improve the user interface (Add Bus Schedule) completed | Waste time in adjusting the alignment and colors | Code the function (Add Bus Schedule) |
| Bryan Wong Chern Kwang | Improve the user interface (Update Bus Schedule) completed | Waste time in adjusting the alignment and colors | Code the function (Update Bus Schedule) |
| Chan Bee Yen | Improve the user interface (View Bus Schedule) completed | Hard time in choosing the appropriate design to use | Code the function (View Bus Schedule) |
| 18/12/2016 | Chong Jie Han, Alvin Khor Wai Chun | Code the function (Add Bus Schedule) partially completed | Unsure of the way to query required data from database | Test the function (Add Bus Schedule) |
| Ng Chun Hui | Code the function (Update Bus Schedule) partially completed | Unsure of the way to query required data from database | Test the function (Update Bus Schedule) |
| Chew Ann Kenn | Code the function (View Bus Schedule) partially completed | Unsure of the way to query required data from database | Continue code the function (View Bus Schedule) |
| 19/12/2016 | Chong Jie Han, Alvin Khor Wai Chun | Test the function (Add Bus Schedule) completed | Discover several bug | Plan the UI (Add Bus Schedule) |
| Ng Chun Hui | Test the function (Update Bus Schedule) completed | Discover several bug | Plan the UI (Update Bus Schedule) |
| Chew Ann Kenn | Test the function (View Bus Schedule) completed | Discover several bug | Code the user interface (View Bus Schedule) |
| 20/12/2016 | Chong Jie Han, Alvin Khor Wai Chun | Plan the UI (Add Bus Schedule)  completed | Difficult to think of the appropriate color and font | Code the user interface (Add new order) |
| Ng Chun Hui | Plan the UI (Update Bus Schedule)  completed | Difficult to think of the appropriate color and font | Code the user interface (Update Bus Schedule) |
| Chew Ann Kenn | Code the user interface (View Bus Schedule) | Difficult to think of the appropriate color and font | Continue test the function (View Bus Schedule) |
| 21/11/2016 | Chong Jie Han, Alvin Khor Wai Chun | Code the user interface (Add new Bus Schedule) completed | Difficult in adjusting the alignment | Test the UI(Add new Bus Schedule) |
| Ng Chun Hui | Code the user interface (Update Bus Schedule) completed | Difficult in adjusting the alignment | Test the UI(Update Bus Schedule) |
| Chew Ann Kenn | Test the function (View Bus Schedule) completed | Encounter few errors | Refactor the code  (View Bus Schedule) |
| 22/11/2016 | Chong Jie Han, Alvin Khor Wai Chun | Test the UI (Add new Bus Schedule) completed | Encounter few bugs | Code the function (Add new Bus Schedule) |
| Ng Chun Hui | Test the user interface (Update Bus Schedule) completed | Encounter some errors | Code the function (Update Bus Schedule) |
| Chew Ann Kenn | Refactor the code  (View Bus Schedule partially completed | Encounter few errors | Continue refactor the code  (View Bus Schedule) |
| 23/12/2016 | Chong Jie Han, Alvin Khor Wai Chun | Code the function (Add new Bus Schedule) partially completed | Encounter few bugs | Continue code the function (Add new Bus Schedule) |
| Ng Chun Hui | Code the function (Update Bus Schedule) partially completed | Encounter some errors | Continue code the function (Update Bus Schedule) |
| Chew Ann Kenn | Refactor the code  (View Bus Schedule) completed + completed user story | Encounter few errors | - |
| 24/12/2016 | Chong Jie Han, Alvin Khor Wai Chun | Code the function (Add new Bus Schedule) completed | Encounter few bugs | Test the function (Add new Bus Schedule) |
| Ng Chun Hui | Code the function (Update Bus Schedule) completed | Encounter some errors | Test the function (Update Bus Schedule) |
| 25/12/2016 | Chong Jie Han, Alvin Khor Wai Chun | Test the function (Add new Bus Schedule) completed | Encounter few bugs | - |
| Ng Chun Hui | Test the function (Update Bus Schedule) completed | Encounter some errors | - |