**Sprint Planning Meeting Sprint 3**

Customers give us some feedback during sprint 2, there are some updates that needed to be done because the customers and the product owner have some changes from them so the team had to follow. Therefore, this is a last sprint (Sprint 3) the team will make some changes of the existing code and add some features inside.

* Update description receive from customer

Inside Sprint 2 had a make payment module, customers has request that can using two ways to do the payment. The previous one is using credit card, they wish can also using bank transfer to do the payment. View payment history module is also requested from the customers that the payment history can be download to do as a backup.

* Typical Agenda

|  |
| --- |
| Sprint 3 |
| Team capacity:  5 person as a team. |
| User stories to achieve :   * Make Payment Module * View Payment Module * Update Bus Schedule * View Bus Schedule * Add Bus Schedule |

Using the point to represents that how difficult it is for each stories in Sprint 3.

|  |  |
| --- | --- |
| **User stories** | **Points** |
| Make Payment Module | 3 |
| View Payment Module | 3 |
| Update Bus Schedule | 3 |
| View Bus Schedule | 3 |
| Add Bus Schedule | 3 |